## Slide 1: Indicative Timeline to evaluate Hypatos AccountingGPT potential with target Go Live in {{YYYY MM}}
Timeline subject to change – Assuming that Machine Learning Trainingdata is available on time.
Project Milestone
Result Presentation
SteerCo Meeting
Workshop
Jul
Aug
Sep
Oct
Nov
27
28
29
30
31
32
33
34
35
36
37
38
39
40
41
42
43
44
45
46
47
48
Responsible
HY
Application Implement (Studio Config.)
HY
Machine Learning ( Model training + Optimization)
CUS, HY
Design (Technical+Functional)
Activity
SoW & Solution Design Sign-off
Tech.WS
User Training Completed
CUS, HY
CUS, HY
Func.WS
Assessment (Requirement + Data Gathering)
Pilot Project
UAT approved
Ass. WS
Training Data Confirm.
CUS, HY
CUS, HY
Today
Project Management
CUS, HY
CUS, HY
User Training
Kickof WS
Testing (FT & UAT)
Delivery (Presentation)
Deploy & Roll-out
Implement & Test
Assess & Design
Initiate & Plan
SOW = Statement of Work FT= Functional Testing
SIT= System Integration Testing
UAT= User Acceptance Testing