## Slide 1: Indicative Timeline to evaluate Hypatos AccountingGPT potential with target Go Live in {{YYYY MM}}
Timeline subject to change – Assuming that Machine Learning Trainingdata is available on time.
Project Milestone
Go Live
SteerCo Meeting
Workshop
Jul
Aug
Sep
Oct
27
28
29
30
31
32
33
34
35
36
37
38
39
40
41
42
43
44
UAT approved & Go Live decision
CUS, HY
Wave 1,2,n (CompCode xx-xx)
CUS, HY
Integration Implementation
Activity
Responsible
HY
CUS, HY
HY
Machine Learning ( Model training + Optimization)
CUS, HY
Design (Technical+Functional)
SoW & Solution Design Sign-off
Kickof WS
CUS, HY
Assessment (Requirement + Data Gathering)
Training Data Confirm.
CUS, HY
Project Management
CUS, HY
User Training
User Training Completed
CUS, HY
Tech.WS
Delivery (GoLive & Hypercare)
Func.WS
Testing (FT & SIT & UAT)
Ass. WS
Hypercare Closing & Handover Cus. Care
Today
Application Implement (Studio Config.)
Deploy & Roll-out
Implement & Test
Assess & Design
Initiate & Plan
SOW = Statement of Work FT= Functional Testing
SIT= System Integration Testing
UAT= User Acceptance Testing