## Slide 1: Testing Timeline – To be confirmed by WILH
Timeline subject to change – Assuming Testing & Bug fixing will be done in parallel (KanBan approach)
WHL Deliverable
Hypatos Deliverable
SteerCo Meeting
Project Milestone
Oct
Nov
Dec
Jan
40
41
42
43
44
45
46
47
48
49
50
51
52
01
02
03
04
SIT approved
Studio V1
Integration Validation (SIT)
CUS, HY
CUS, HY
Go / No Go
CUS; HY
Solution Validation (UAT)
CUS, HY
Hypercare
ML Model Training
Go Live & Hypercare
CUS, HY
Model V2
Activity
Responsible
Model V1
CUS, HY
ML Model Annotation
Annotation Validation
Assessment Workshop
CUS, HY
Providing Sampling Data
Sampling Data Confirmed
CUS, HY
Assessment & Design
Tech Solution Confirmed
CUS, HY
User Onboarding & Training
Kick Off
Studio V2
Go Live
(not confirmed)
CUS, HY
Go Live Date Decision
Functional
Testing
Completed
Design Sign Off
Integration Implementation
Technical Workshop
Application Implementation
Functional Workshop
Studio Env & Optimization